Exercise: Creating a RACI Chart

Digital Project Management



## RACI Chart

Create a RACI chart for the Luny project. The chart below breaks down the types of tasks that might go into a mobile app development. To complete this chart, you will indicate who should be responsible, accountable, consulted, and informed for each row.

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Tasks** | **CEO** | **Customer Service Manger** | **Product Manager** | **Project Manager** | **UX Designer** | **Lead Engineer** | **Engineers** |
| Create a Customer Insights Report | I | R, A | I | I | C | I | I |
| Email Project Progress Reports | I | I | C | R, A | I | C | I |
| Design an Interface Style Guide | I | I | A | I | R | I | I |
| Setting the Company Values | A | R | R | C | I | R | I |
| Choosing a Cloud Service to Host the App | C | I | I | I | I | A | R |
| Prioritizing New Features | A | I | R | C | I | C | I |
| Deploying an API Integration | I | I | C | I | I | A | R |